**Test report with Results of manual tests execution**

Execution Date/Period: 26/10/20

Green Bombers

Nikita Makarenko

**Functional areas that were tested:**

1. Product Details Page
2. Product “Quick view”
3. Checkout module
4. Shopping cart
5. Quantities update
6. Mini-cart
7. Favorites
8. EMWBIS subscription database

**Test execution results:**

|  |  |  |
| --- | --- | --- |
| **Overall** | **36** | **100%** |
| Passed | 32 | 89% |
| Failed | 3 | 6% |
| Blocked | 0 | 0% |
| WIP | 1 | 3% |
| Not Executed | 0 | 0% |

**Quality Level** **= ( 32 / ( 36 – 0 )) \* 100% =88,9%**

***Time used for executing 36 test cases (hours): 2,5 hours***

**Amount of issues (bugs) that were found:**

|  |  |  |
| --- | --- | --- |
| **Overall** | 3 | **100%** |
| Trivial | 1 | 33% |
| Minor | 2 | 66% |
| Medium | 0 | 0% |
| Major | 0 | 0% |
| Blocker | 0 | 0% |

***List of Bug Reports:***

|  |  |  |  |
| --- | --- | --- | --- |
| **Bug ID** | **Bug severity** | **Bug summary** | **TC that caused the bug** |
| FK-258 | Minor | Cross-sells/up-sells products carousel without "Quick view" button | FK-129 |
| FK-259 | Minor | Entering invalid characters in quantity form is allowed. | FK-111 |
| FK-260 | Trivial | 'Add to cart' button is absent when the product is out of stock in "Quick view". | FK-174 |

**Conclusion:**

Only three low-key bugs and one in progress due to email expectation of notification.   
It’s very good result for a stable version.

For next Sprint we should keep working like this. We only have to retest low-key bugs which can be fixed easily and closed.